EchoRun

Record & Replay Debugger

Team Role & Task Division — Corrected Version

| Person 1 Systems Engineer Recorder + ptrace Core | Person 2 Replay Engineer Replayer + Time-Travel | Person 3 Tools Engineer Visualiser + Extensions |
| --- | --- | --- |

SCOPE BOUNDARY (read before anything else) Single-threaded processes only. Multi-threaded determinism is NOT in scope — it requires hardware performance counters (Intel PMU branch-retired) that are research-level complexity. The features below are explicitly OUT of scope: OUT: Multi-threaded replay ¦ Memory race recording ¦ Shared-memory IPC ¦ “Near-zero overhead” claim IN SCOPE: Single-process record/replay, syscall interception, signal handling, trace diff, trace visualiser, pipe-only IPC (stretch).

# Overview & Division Rationale

EchoRun is divided into three vertical slices that map to the three modules in the project specification. Each person owns one module end-to-end — from data structures to tests — so work can proceed in parallel after an initial shared interface agreement on the trace file format and shared API contract.

## Division Logic

- Person 1 (Recorder) produces the .echotrace file and exposes a read API.

- Person 2 (Replayer) consumes the .echotrace file and exposes a replay/command API.

- Person 3 (Visualiser + Extensions) consumes the .echotrace file for rendering, and adds the trace diff extension and optional pipe-only IPC.

The rrweb library (rrweb-io/rrweb) is referenced as an architectural reference: it demonstrates how to record DOM events and replay them deterministically in a browser. EchoRun applies the same philosophy at the OS/syscall level. Person 3 may optionally use rrweb-player patterns for a web-based trace viewer.

CORRECTION from original document: The original doc listed IPC tracing with multi-process recording (echorun record --pid A,B) and cross-process shared-memory replay as core tasks for Person 3. These are NOT feasible in a course project timeline. IPC tracing is revised below to pipe-only between parent/child processes and marked as a STRETCH goal. Reverse-step is similarly moved to STRETCH.

Person 1 — Systems Engineer Module 1: Recorder ¦ ptrace Core ¦ Trace Format Most kernel-facing role. Everything that happens before the trace file is closed.

## Responsibility Summary

Person 1 owns everything that happens before the trace file is closed: attaching to a process, intercepting every syscall, capturing non-deterministic data, and writing it to a compact binary trace file.

## Topics to Study

| Topic | Why It Matters for EchoRun |
| --- | --- |
| ptrace(2) API | The entire recorder is built on PTRACE_SYSCALL stops. Must know entry/exit semantics, PTRACE_GETREGS, PTRACE_PEEKDATA. |
| Linux syscall ABI (x86-64) | Syscall number in orig_rax, arguments in rdi/rsi/rdx/r10/r8/r9, return value in rax. Needed to read and classify each syscall. |
| personality(2) — ADDR_NO_RANDOMIZE | Must disable ASLR on the tracee before exec so replay can load the binary at the same address. |
| Binary file I/O in C / Rust | The trace file is a flat binary array. Must implement a fast buffered writer with fsync at end. |
| Circular buffer design | Flight-recorder mode overwrites old events. Person 1 must implement a ring buffer for bounded-memory recording. |
| Syscall classification table | ~30 most common Linux syscalls must be classified as NON_DETERMINISTIC, DETERMINISTIC, or SIDE_EFFECT_ONLY. Shared with Person 2. |
| perf_event_open(2) [OPTIONAL] | Advanced: used to anchor signal delivery to an exact instruction count. Required only if signal replay uses the precise PMU approach. Start without it; add if signal tests are flaky. |

NOTE on perf_event_open: The original document made perf_event_open a core required task. This is the same hardware counter mechanism used by Mozilla rr for multi-threaded ordering and it requires specific kernel configuration and hardware support. For single-threaded signal replay, a simpler approach — record signal at the syscall-event sequence position and inject it at that position during replay — works well enough. Implement perf_event_open as an enhancement only if basic signal timing is insufficient.

## Implementation Tasks

| Task | Description |
| --- | --- |
| 1.1 | ptrace attach/detach — Write ptrace attach/detach wrapper. Launch child with PTRACE_TRACEME + execve, or attach to running PID with PTRACE_ATTACH. Handle initial SIGSTOP. |
| 1.2 | Main PTRACE_SYSCALL loop — Implement the main event loop. At each stop: read registers, determine entry vs exit (orig_rax sign), dispatch to handler. |
| 1.3 | Syscall classifier — Read /usr/include/asm/unistd_64.h, produce a static lookup table of the 30 most common syscalls with category NON_DET / DET / SIDE_EFFECT. |
| 1.4 | Non-deterministic syscall handler — On exit-stop: read retval from rax, read output buffer from tracee memory using PTRACE_PEEKDATA for syscalls like read/recv/getrandom. |
| 1.5 | Trace format writer — Design and implement the .echotrace binary format. Header (magic, version, arch, event_count). Per-event records: [u8 event_type ¦ u32 syscall_no ¦ u64 seq_idx ¦ i64 retval ¦ u32 data_len ¦ u8[] data]. Also write .echotrace.idx mapping seq_idx → byte_offset. |
| 1.6 | Circular buffer mode — Implement flight-recorder mode with a configurable size cap. When buffer is full, overwrite oldest events. Flush to file on SIGTERM or crash. |
| 1.7 | Signal recording — On WSTOPSIG, record signal number + which event sequence position it occurred at. This is the data Person 2 needs to replay signals at the right point. |
| 1.8 | Process lifecycle events — Capture fork/exec/exit events as PROC_EVENT records. |
| 1.9 | trace_reader public API — Write trace_reader.h / trace_reader.rs public API: open_trace(), read_event(), seek_to_seq_idx(), close_trace(). Person 2 and Person 3 call these directly — they never parse the raw binary. |
| 1.10 | Unit tests — Record hello world, ls, a file-read program, a getrandom user. Verify trace file is parseable and event count matches expected syscall count. |
| 1.11 | perf_event_open counter [OPTIONAL] — If signal replay is imprecise: open PERF_TYPE_HARDWARE / PERF_COUNT_HW_INSTRUCTIONS on the tracee, embed instruction count in each event record for precise signal anchoring. [STRETCH] |

## Code Structure

src/recorder/ ├── ptrace_loop.c — main PTRACE_SYSCALL event loop ├── syscall_table.c — NON_DET / DET / SIDE_EFFECT classifier ├── trace_writer.c — .echotrace binary writer ├── trace_reader.c — shared read API (used by P2 + P3) ├── circular_buffer.c — flight-recorder ring buffer ├── perf_counter.c — [optional] perf_event_open + counter read └── recorder.h — public interface

## Handoffs to Others

| Recipient | What Person 1 Delivers |
| --- | --- |
| Person 2 (Replayer) | trace_reader.h: open_trace(), next_event(), seek_to_seq(). syscall_table.h: NON_DET/DET classification. Reference .echotrace files for replay validation. |
| Person 3 (Visualiser) | trace_reader.h (same API). Event type constants (SYSCALL_EXIT, SIGNAL, PROC_EVENT) as colour-code keys. .echotrace.idx format spec for random-access lookup. |

Person 2 — Replay Engineer Module 2: Replayer ¦ Time-Travel Commands ¦ Divergence Detection Consumes the trace file Person 1 produced, re-runs the binary deterministically.

## Responsibility Summary

Person 2 owns the replayer: consuming the trace file, re-running the binary deterministically, injecting saved syscall return values and memory, detecting divergence, and exposing the time-travel command interface.

## Topics to Study

| Topic | Why It Matters for EchoRun |
| --- | --- |
| PTRACE_SETREGS / PTRACE_POKEDATA | Core replay mechanism: inject retval into rax via SETREGS, write memory payloads (read output) via POKEDATA. |
| Syscall injection — skipping real call | Must set orig_rax to -1 at syscall entry to suppress real kernel call, then set rax to saved retval at exit. |
| Checkpoint-and-replay model (Mozilla rr) | True reverse stepping requires restoring a checkpoint and re-running forward. Understand how rr implements this before implementing reverse commands. |
| Process state checkpointing | Snapshot: register state (PTRACE_GETREGS), mapped memory (/proc/pid/maps + PTRACE_PEEKDATA for writable segments), open file descriptors. |
| Divergence detection algorithm | At each ptrace stop, compare incoming syscall number to expected trace event. On mismatch: log seq_idx + expected vs actual and halt. |
| Trace file seek and random access | reverse-continue and goto commands require seeking backward. Use the .echotrace.idx index file from Person 1. |

## Implementation Tasks

| Task | Description |
| --- | --- |
| 2.1 | Trace file reader + cursor — Implement replay cursor using Person 1’s trace_reader API. Build: current event index, seq_idx, lookahead buffer. |
| 2.2 | Main replay event loop — Attach to a fresh run of the target binary with PTRACE_TRACEME. At each PTRACE_SYSCALL stop match incoming syscall against next trace event. |
| 2.3 | Syscall return value injection — At syscall entry: set orig_rax = -1 to suppress real syscall. At syscall exit: call PTRACE_SETREGS to set rax = saved retval. |
| 2.4 | Memory injection — For data-bearing syscalls (read, recv, mmap): use PTRACE_POKEDATA to write saved bytes into the tracee’s output buffer at the address from the saved trace record. |
| 2.5 | Signal replay — Record signal events contain signal number + event sequence position. During replay, at the matching sequence position, use PTRACE_CONT with the signal number to inject the recorded signal. (Advanced: use perf counter overflow from Person 1’s optional Task 1.11 for instruction-precise delivery.) |
| 2.6 | Divergence detection — On every syscall match, assert syscall_no matches trace event. On mismatch: record { seq_idx, expected_syscall, actual_syscall } and emit diagnostic, halt replay. |
| 2.7 | Checkpoint (snapshot/restore) — Serialise register state (PTRACE_GETREGS), scan /proc/pid/maps for writable anonymous mappings, snapshot with PTRACE_PEEKDATA. Store in checkpoint file or memory. |
| 2.8 | Time-travel command REPL — Expose a stdin REPL with commands: continue, step, goto <seq_idx>, peek <addr>, poke <addr> <val>. These four are CORE. |
| 2.9 | Periodic auto-checkpointing — Checkpoint every N syscall events (default N=10,000). Store checkpoint list so reverse commands can pick the closest prior checkpoint. |
| 2.10 | reverse-continue / reverse-step — Restore checkpoint, re-run forward to current_pos minus one event. Computationally expensive but spectacular for demos. [STRETCH] |
| 2.11 | Integration tests — Replay each Phase 1 trace, assert byte-for-byte identical stdout/stderr. Reproduce a Heisenbug scenario using goto + peek. |

CORRECTION: reverse-step and reverse-continue moved to STRETCH. The original document listed reverse-step and reverse-continue as core Task 2.8 alongside the standard commands. These are expensive (requires checkpoint restore + full re-run forward) and should only be attempted after the core replay loop, injection, and divergence detection are fully working. Build continue/step/goto/peek/poke first.

## Code Structure

src/replayer/ ├── replay_loop.c — main replay event loop ├── syscall_inject.c — SETREGS retval injection + POKEDATA memory injection ├── signal_inject.c — signal delivery at recorded sequence position ├── divergence.c — divergence detection + diagnostic reporter ├── checkpoint.c — process state snapshot + restore ├── time_travel.c — continue/step/goto/peek/poke commands ├── reverse.c — [stretch] reverse-continue / reverse-step ├── repl.c — stdin command REPL └── replayer.h — public interface

## Handoffs to Others

| Recipient | What Person 2 Delivers |
| --- | --- |
| Person 3 (Visualiser) | divergence_report_t: { seq_idx, expected_syscall_no, actual_syscall_no } — Person 3 marks these as red ticks on the timeline. replay_status_t: current cursor position — Person 3 can show current replay position in real time. |

Person 3 — Tools Engineer Module 3: Visualiser ¦ Extension 1: Pipe IPC (stretch) ¦ Extension 2: Trace Diff Developer-facing tooling layer. Least kernel knowledge, most breadth.

## Responsibility Summary

Person 3 owns the developer-facing tooling: the timeline visualiser (SVG + TUI), the trace diff tool, and optionally pipe-only IPC tracing. This role requires the least kernel knowledge but demands the most breadth — touching the trace format, SVG rendering, terminal UI, and diff algorithms.

CORRECTION from original: IPC Extension scope reduced. The original document assigned full multi-process IPC tracing — including shared memory, sockets, and cross-process replay ordering — as core tasks for Person 3. This is NOT feasible. Shared memory IPC requires intercepting every individual memory write across process address spaces; there is no ptrace mechanism for this. It is a research-level problem. REVISED SCOPE: Extension 1 is now pipe-only IPC between a parent process and a single child process. Shared memory and sockets are OUT. Multi-process recording (echorun record --pid A,B) is removed. This is still marked STRETCH — attempt only after the core visualiser and trace diff are working.

## Topics to Study

| Topic | Why It Matters for EchoRun |
| --- | --- |
| SVG coordinate system + path rendering | Primary visualiser output is an SVG timeline. Must understand viewBox, <line>, <rect>, <text>, and how to plot events at x = seq_idx / scale. |
| Terminal UI (TUI) rendering | Compact TUI mode renders the timeline using block characters. Must understand ANSI escape codes and terminal width detection. |
| Parallel trace walking algorithm | Extension 2 walks two traces in lockstep, comparing events field-by-field. Must handle traces of different lengths and emit the first divergence point. |
| Hash functions for payload comparison | Trace diff compares memory payload hashes. Implement a fast hash (xxHash or FNV-1a) over variable-length data buffers. |
| Pipe syscall mechanics (pipe-only IPC) | For Extension 1: pipe write events and read events are connected via the file descriptor. Record the pipe fd + sequence position on both sides to establish the causal link. |
| rrweb architecture (design reference) | rrweb records DOM mutation events and replays them — the same event-stream design EchoRun uses. Study EventType enum, rrweb-player timeline. Use as inspiration, not dependency. |
| CLI argument parsing | echorun visualise, echorun diff — Person 3 owns the top-level CLI for these two subcommands. |

## Implementation Tasks — Module 3: Visualiser

| Task | Description |
| --- | --- |
| 3.1 | Trace event list builder — Implement trace file parser using Person 1’s trace_reader API. Build an in-memory list: { seq_idx, event_type, syscall_no } records. |
| 3.2 | SVG canvas layout — Horizontal axis = event sequence index (0 → trace_end), vertical lanes for each event type (syscall, signal, proc_event, divergence). Each lane gets a fixed y-strip. |
| 3.3 | SVG tick renderer — For each event, draw a vertical tick at x = (seq_idx / total_events) * canvas_width. Colour: blue for SYSCALL_EXIT, orange for SIGNAL, red for DIVERGENCE, green for PROC_EVENT. |
| 3.4 | SVG hover labels — Add <title> elements on each tick showing syscall name, seq_idx, retval. Makes SVG interactive in a browser without JavaScript. |
| 3.5 | TUI renderer — On 80-column terminal, divide event range into 60 buckets. For each bucket, pick the most significant event type, render a block character with ANSI colour. |
| 3.6 | echorun visualise CLI — Accepts a .echotrace path, optional --output flag (svg or tui), optional --divergence flag (overlay divergence point from Person 2’s report). |
| 3.7 | rrweb-inspired web viewer [OPTIONAL] — Build a minimal HTML/JS web viewer using rrweb-player as a UI reference. Load .echotrace events as JSON, render with a scrubable timeline slider. [OPTIONAL] |

## Implementation Tasks — Extension 2: Trace Diff

| Task | Description |
| --- | --- |
| 3.8 | Parallel trace walker — Open trace A and trace B. Walk both cursors forward in lockstep using seq_idx as the sync key. Handle traces of different lengths. |
| 3.9 | Event comparison — At each event pair: compare syscall_no, retval, signal number (if SIGNAL), FNV-1a hash of data payload (if memory event). On first mismatch emit diff_record: { seq_idx, event_type, A_value, B_value }. |
| 3.10 | echorun diff CLI — Accepts two .echotrace paths, prints the first divergence in human-readable format: “Expected: read() → 64 / Got: read() → -1 EAGAIN”. |
| 3.11 | Divergence overlay on SVG — When a diff report is provided, overlay a red vertical line at the divergence seq_idx across all SVG lanes. |

## Implementation Tasks — Extension 1: Pipe-Only IPC (STRETCH)

STRETCH GOAL — attempt only after Visualiser + Trace Diff are complete and working. Scope: parent process + single child process, communicating over a Unix pipe. Shared memory and sockets are explicitly OUT.

| Task | Description |
| --- | --- |
| 3.12 | Trace format extension (coord with P1) — Add a PIPE_EVENT record type: [sender_seq ¦ receiver_seq ¦ pipe_fd ¦ data_hash]. Person 1 must add this to the trace writer. [STRETCH] |
| 3.13 | Pipe IPC recorder — When a parent + child are traced together, intercept write() on one side and read() on the other over the same fd. Emit PIPE_EVENT records. [STRETCH] |
| 3.14 | Pipe IPC replay ordering — During multi-process replay, the receiver’s replay loop blocks until the sender’s trace has replayed past the sender_seq value in the pipe event. [STRETCH] |
| 3.15 | SVG causal link arrows — Extend the SVG visualiser to show pipe events as connecting arrows between two process lanes, labelled by data_hash. [STRETCH] |

## Code Structure

src/visualiser/ ├── trace_parser.c — loads trace into event list ├── svg_renderer.c — SVG timeline generator ├── tui_renderer.c — terminal block-character renderer └── visualiser.h — public interface src/extensions/ ├── trace_diff.c — parallel trace walker ├── pipe_ipc.c — [stretch] pipe IPC recorder/replayer └── extensions.h — public interface src/cli/ ├── main.c — top-level subcommand dispatcher ├── cmd_record.c — echorun record (calls P1) ├── cmd_replay.c — echorun replay (calls P2) ├── cmd_visualise.c — echorun visualise (P3) └── cmd_diff.c — echorun diff (P3)

## Handoffs to Others

| Recipient | What Person 3 Delivers |
| --- | --- |
| Person 1 (if IPC stretch attempted) | PIPE_EVENT type constant and struct definition — Person 1 must add this to the trace writer and trace_reader API. |
| Person 2 (replay integration) | diff_record_t struct — Person 2 can call echorun diff automatically after a replay divergence and have Person 3’s tool report the root cause. |

# Integration Map — How the Three Parts Connect

The three roles share two explicit contracts and one shared test suite. All other work is fully independent. Agree on these on Day 1 and do not change them without consulting all three people.

## Contract 1 — Trace File Format (Person 1 owns, all consume)

| File | Owner & Consumers |
| --- | --- |
| include/trace_format.h | Owned by P1. Contains: event_type_t enum, trace_event_t struct, trace_header_t struct. All three persons include this. |
| include/trace_reader.h | Owned by P1. Functions: open_trace(), next_event(), seek_to_seq(), close_trace(). P2 and P3 call these — never parse raw binary directly. |
| include/syscall_table.h | Owned by P1. The NON_DET/DET/SIDE_EFFECT classification table. P2 uses this to decide injection strategy. |

## Contract 2 — Replay Status & Divergence Report (Person 2 owns, Person 3 consumes)

| Struct | Fields & Usage |
| --- | --- |
| replay_status_t | { uint64_t current_seq; uint32_t events_replayed; bool diverged; } — Person 3 polls this to animate the current-position marker on the SVG. |
| divergence_report_t | { uint64_t seq_idx; uint32_t expected_syscall; uint32_t actual_syscall; } — Person 3 reads this to place a red tick on the SVG timeline. |

## Shared Test Suite

All three persons contribute to tests/integration/. Pipeline: P1 records → P2 replays + asserts identical output → P3 generates timeline + asserts SVG event count.

| Test | What It Validates |
| --- | --- |
| hello_world | Basic smoke test across all three modules. |
| file_io | read/write syscall round-trip. Validates P1 capture + P2 injection. |
| getrandom | Non-deterministic syscall capture. Validates P1 retval recording + P2 retval injection. |
| signal_delivery | SIGALRM at a known sequence position. Validates P1 signal record + P2 signal injection + orange tick on timeline (P3). |
| trace_diff | Record the same binary twice, introduce one difference, run echorun diff and assert it finds the correct seq_idx. |

## Phase-by-Phase Coordination

| Phase | Who Does What |
| --- | --- |
| Week 1: Interface Agreement | All three meet. Agree on trace_format.h, trace_reader.h, replay_status_t, divergence_report_t. Commit header files to main before any implementation begins. |
| Phase 1: Recorder Foundation | P1 implements ptrace loop, syscall classifier, trace writer. P2 + P3 write stub implementations and begin unit tests using mock trace files. |
| Phase 2: Replayer Foundation | P1 hands off reference .echotrace files. P2 implements replay loop, syscall injection, divergence detection. P3 implements trace parser and SVG skeleton. |
| Phase 3: Time-Travel Core | P2 implements checkpoint + continue/step/goto/peek/poke REPL. P1 adds circular buffer. P3 finalises SVG renderer and TUI mode, adds divergence overlay. |
| Phase 4: Visualiser + Diff | P3 polishes SVG/TUI, implements echorun visualise CLI and trace diff. P1 + P2 write integration tests. All three run full test suite. |
| Phase 5: Stretch (if time) | P2 attempts reverse-continue/reverse-step. P3 attempts pipe-only IPC tracing (with P1 trace format extension). P2 integrates ipc_should_block if IPC is attempted. |

# rrweb Connection — How to Use It

rrweb (rrweb-io/rrweb) is a browser-based session recorder. It records DOM mutation events as a stream and replays them deterministically — the same design philosophy as EchoRun at the syscall level.

| Person | How rrweb Is Relevant |
| --- | --- |
| Person 1 (Recorder) | Study rrweb’s EventType enum (Mutation, MouseMove, etc.) as a reference for how to design a compact, typed event stream. EchoRun’s event_type_t (SYSCALL_EXIT, SIGNAL, PROC_EVENT) follows the same pattern. |
| Person 2 (Replayer) | Study rrweb’s replayer source (packages/rrweb/src/replay/). It advances a timer-based cursor through events and calls handlers — Person 2’s replay cursor does the same thing anchored to seq_idx instead of wall-clock time. |
| Person 3 (Visualiser) | rrweb-player is a React timeline UI. Use it as a design reference for the SVG timeline layout, or optionally adapt it for a web-based EchoRun trace viewer by serialising trace events to rrweb’s event JSON schema. |

# Quick-Reference Ownership Summary

| Person 1 — Systems | Person 2 — Replay | Person 3 — Tools |
| --- | --- | --- |
| - ptrace attach/detach - PTRACE_SYSCALL event loop - Syscall classifier table - Trace format writer - .echotrace.idx index - Circular buffer mode - Signal recording - trace_reader.h public API - Process lifecycle events - perf_event_open [optional] | - Trace file reader + cursor - Syscall injection (SETREGS) - Memory injection (POKEDATA) - Signal replay - Divergence detection - Checkpoint (snapshot/restore) - Time-travel REPL - Periodic auto-checkpointing - replay_status_t + divergence_report_t - reverse-continue [stretch] | - Trace event list builder - SVG timeline renderer - TUI block-char renderer - echorun visualise CLI - Trace diff parallel walker - echorun diff CLI - SVG divergence overlay - rrweb web viewer [optional] - Pipe IPC recorder [stretch] - Pipe replay ordering [stretch] |

Every shared interface is defined in include/. Pull from main before each phase. Contract changes require a 3-person sync.

EchoRun Team Roles — Corrected Version — March 2026